## Slide 1: Ambition
Pham Thanh Tam
Vu Thanh Long
Vu Manh Duc
Nguyen Van Truong
Chuc Kim Thien
Project name:
Ambi social network
Members:

## Slide 2: Goals:
New social network for people connect together
Know how to use real-time feature
Approaching new knowledge(ajax, REST api,…)

## Slide 3: Planning:
Design ERD, Sitemap
Preparing task
Coding (Back end)
Edit Front end
Test
Deploy

## Slide 4: Done
Brief sitemap

## Slide 5: Done
A part of ERD

## Slide 6: Scheduling
Basically function (3 days)
Main function (10 days)
Edit layout (3 days)
Testing (3 days)
Deploy (1 days)

## Slide 7: Assignment
No | Member | Task
1 | Vũ Mạnh Đức | Notification, Registration
2 | Chúc Kim Thiên | Chatting, Personal information management
3 | Nguyễn Văn Trường | Admin management
4 | Phạm Thanh Tâm | Posting, Friends
5 | Vũ Thành Long | Authentication, Roles, Login

## Slide 8
THANK YOU